# 🌲 **Change Control & Release Management Plan

for the Great Outdoors Website**

This plan ensures that updates to the website are approved, tested, documented, and deployed in a stable and predictable way.

# ✅ 1. Branching Strategy (Git Workflow)

### Main Branches

- main → Always contains the live, production-ready code.

- dev → Integration branch where new work for the next release is combined and tested.

### Feature Branches

Every change starts from a feature branch:

- Naming format:
feature/<short-description>
Example: feature/weather-api-integration

### Rules

- No one commits directly to main.

- All changes must go through Pull Requests (PRs).

- PRs require:

  - Review by at least one teammate

  - Passing automated tests (when your pipeline is built)

This ensures controlled, auditable changes.

# ✅ 2. Change Request Process (Change Control)

### Step 1 — Identify Need for Change

A change may be triggered by:

- New user story

- Bug report

- API or data update (e.g., NOAA)

- Client enhancement request

### Step 2 — Create a GitHub Issue

Each change is documented as a GitHub Issue:

- Title: short summary

- Description: problem + expected outcome

- Labels: enhancement, bug, documentation, etc.

- Assignee: team member responsible

### Step 3 — Approve the Change

Team reviews in Discord or GitHub comments to confirm:

- Priority

- Scope

- Sprint placement

Only approved issues become active work.

### Step 4 — Implement on Feature Branch

Developer creates a feature branch and completes the coding work.

### Step 5 — Pull Request & Code Review

The PR should include:

- What changed

- What problem it solves

- Screenshots (if UI)

- Testing instructions

At least one teammate reviews & approves it.

# ✅ 3. Release Management Process

This determines how updates move from development → staging → production.

## Stage 1 — Development

Developers merge their completed feature branches into:

dev

All features for the next release accumulate here.

Testing in dev includes:

- Functional testing

- Bug squashing

- API verification

- Visual QA

## Stage 2 — Staging (Optional but Recommended)

Create a separate testing environment:

staging

Purpose:

- Final review before going live

- Demo to client (optional)

- Validate IaC (infrastructure-as-code) deployment

If staging is stable → it’s tagged for release.

## Stage 3 — Production Release

Once approved:

- Code from staging (or dev) is merged into main

- Deployment pipeline triggers automatic deployment to the cloud

- Release is tagged:

v1.0.0, v1.1.0, etc.

Each release includes:

- Release Notes

- Summary of updates

- Known issues

- Deployment status

# ✅ 4. Versioning Rules (Semantic Versioning)

Use Semantic Versioning (SemVer):

Format:

major.minor.patch

- Major — Breaking changes

- Minor — New features, no breaking changes

- Patch — Bug fixes only

Example:

- v1.0.0 → Initial launch

- v1.1.0 → Adds Weather + Ferry API

- v1.1.1 → Fixes ferry schedule timezone bug

# ✅ 5. Rollback Plan (Critical for Production)

If a deployment breaks the site:

- Revert main to the previous release tag

- Redeploy automatically

- Document what failed

- Patch fix in a hotfix branch:

hotfix/ferry-api-crash

Rollback must be fast and reliable.

# ✅ 6. Documentation Requirements

Every change must be documented:

- In the PR (summary + testing notes)

- In the wiki (if it affects functionality)

- In the Run Book (if it affects procedures)

- In the Release Notes (when deployed)

This keeps the system maintainable as it grows.

# 🎯 Final Summary

### How the team should maintain change control + release management

- Organize work using Git branching + PR reviews

- Document all changes via GitHub Issues

- Approve changes before development

- Test in dev → stage → production

- Use version tags and release notes

- Keep rollback steps ready

- Document everything consistently