Breakout room team meeting on 11-25-25

Here’s a clear recap of what you all talked about and what you decided to do:

Main Talking Points

- Team communication & meetings

  - Noted that the team “disconnected a little too hard” after the instructor said frequent meetings weren’t required.

  - Agreed that touching base (Discord, Zoom, etc.) is still helpful to stay aligned.

- Current project status

  - Carlos built a home page HTML/CSS that closely matches the Miro wireframe and shared it in the repo (in a WIP templates folder).

  - John and Joshua are planning their own pieces (gallery page, login page).

  - Some confusion about where files live in the repo (templates, static/scripts, static/images) and how to see them locally (need to git pull).

- Running the site (Flask & file structure)

  - Discussed how Carlos temporarily replaced index.html in the Flask templates folder with his homepage to view it.

  - Talked about the static/scripts/myscript.js file, clarified it’s JavaScript (not JSON) and that the app uses existing scripts and templates from the starter repo.

  - Lots of questions about how to link new pages (login, gallery, etc.) within the Flask app and whether editing the JS or Flask routes is needed.

- GitHub workflow & branches

  - John prefers to batch changes (pull latest → work locally → push back) to avoid messy merges.

  - Agreed on using branches and pull requests, with “In Review” before merging.

  - Discussed what happens when there are merge conflicts and how reviewers can resolve them.

- Shared folders & naming conventions

  - Decided that the WIP_templates folder is where each person can drop HTML templates for their pages (gallery, login, etc.).

  - Considered appending initials to filenames/images (e.g., banner1_CV or gallery_JN) to quickly see who added what.

- Using AI & resources

  - Mentioned using W3Schools, online HTML/CSS playgrounds, and AI (like ChatGPT) to help with HTML, CSS, and even reverse-engineering the Flask structure.

- Instructor Paul’s guidance (big clarification)

  - Paul reviewed your Sprint 2 Kanban and pointed out:

    - You took on too many user stories for one sprint.

    - A single user story (like secure login) can be huge and should be broken into many small tasks (10–20).

  - Emphasized:

    - User stories are team features, not “one per person” homework.

    - Focus on completing one feature in a sprint (e.g., login or homepage) instead of three half-finished features.

    - It’s okay to simulate a database (e.g., with a JSON file) to get login working rather than building full backend auth.

Agreed Goals & Action Items

- For the project / Sprint 3

  - For the next sprint, pick ONE user story (likely login or a key homepage feature) and have everyone work on that same story.

  - Break that user story into 10–15 small tasks (wireframe refinement, layout, form fields, placeholder “database,” error messages, etc.).

  - Aim to have one feature actually completed and demonstrable for the client/instructor (not just separate rough drafts).

- For Git & collaboration

  - Use:

    - Branches for your work.

    - Pull requests and “In Review” status before merging.

    - Short Discord/Zoom check-ins when doing important merges so more than one person can verify changes.

- For code & content

  - Carlos: continue refining the homepage template and understanding how it might become the new index.html.

  - John: work on the gallery page template and help with reverse-engineering the existing Flask app using AI, then share notes.

  - Joshua: focus on the login page HTML/CSS and thinking about how it could connect to a simulated data source.

  - Everyone: put new templates in WIP_templates, images in static/images, and keep repos up to date with git pull.

- Documentation

  - John offered to create meeting minutes / notes in a Google Doc and share them (likely via Discord) so everyone can review the key points later.

If you’d like, I can turn this into a short “Team IT115 – Next Steps” checklist that you can paste into Discord or your Google Doc.