AI Summary from lecture on 11-25-25:

Here’s a focused summary of what Poul covered and what he expects from you:

Big Ideas from the Lecture

- You are working on a real project:

  - The Great Outdoors website is your sprint project, not a pretend example.

  - He’s grading the process flow (Scrum practices, teamwork, stand-ups, tasks, etc.), but he expects real changes to the project (docs, HTML, images, etc.).

- Daily stand-ups (required, not optional):

  - Done Monday–Friday, no weekends or holidays (e.g., no stand-ups on Thanksgiving Thursday/Friday).

  - Each stand-up should answer:

    - What did I do yesterday?

    - What do I plan to do today?

    - Do I have any roadblocks/obstacles?

  - You post your stand-up in GitHub Discussions and submit the link in Canvas for the daily stand-up assignment.

  - Even if you didn’t work on the project, you still must do the stand-up and say that.

- Why stand-ups matter:

  - In a real sprint (2–4 weeks), the team must finish at least one working feature for the client.

  - Daily stand-ups keep everyone in sync, reduce the need for long meetings, and make you accountable to your team.

  - Roadblocks like holiday family plans are important to share so the team can adjust work.

- Product Backlog vs Sprint Backlog:

  - The product backlog is all the features/ideas for the project and can live as long as the project exists (until the project “retires”).

  - For each sprint, you pick items from the product backlog → this becomes your sprint backlog.

  - Estimate roughly how many hours tasks will take and whether they fit in one sprint.

- Tasks and workload:

  - Break user stories into many small tasks (10–20 tasks is normal for one user story).

  - Each task should take about 2–4 hours of focused work. If it’s bigger, split it into smaller tasks.

  - Examples of tasks: writing text, picking images, choosing colors/fonts, editing HTML, etc.

  - When you pick up a task, you’re expected to start it and finish it in that window, not drag it across many days unless you break it into smaller pieces.

- Review and merging (code/process flow):

  - When you finish a task, move it to “In Review” and have another teammate review it.

  - One person can be the “reviewer” for the team, or multiple people can share that duty.

  - If reviews don’t happen, nothing gets merged, and tasks that depend on those changes get blocked – this is a bottleneck.

- Sprint 2 vs Sprint 3:

  - Sprint 2 is over. Anything not finished in Sprint 2 should be moved into Sprint 3.

  - Sprint 3 is the last sprint, running roughly from Nov 25 to Dec 8 (adjusted around the holiday).

  - You must look at your product backlog, decide what fits in Sprint 3, and break it into tasks again.

- Upcoming work and assessments:

  - Group presentation: on or around December 9, graded both as a group and individual contribution.

  - In-class practice: when you come back on Dec 2, there will be code testing part 1 & 2 practice in class.

  - Midterm retake:

    - Optional retake will be opened.

    - Maximum possible score on the retake is 80%, even if you score 100% correct.

    - If your original score is higher, you keep the higher one (he won’t overwrite a 100 with an 80).

    - Late-penalty cases: you can improve a penalized grade up to a max of 80%.

- Instructor’s concern / tone:

  - He was disappointed that about half the class did not complete the daily stand-ups, even after reminders.

  - He emphasized that this is a team project and that daily stand-ups are a core expectation, not busywork.

What You Personally Are Expected to Do Now

- Do every required daily stand-up on Canvas (with GitHub link) for workdays in Sprint 3.

- Actively contribute to The Great Outdoors project (docs, HTML, images, etc.), not just “pretend.”

- Help your team refine your Sprint 3 backlog:

  - Pick backlog items that fit in the time you actually have.

  - Break them into 2–4 hour tasks.

- Pick up tasks, finish them, and move them through review, not just start and abandon them.

- Review teammates’ tasks so work can be merged and dependencies are unblocked.

- Prepare for the group presentation on Dec 9 and know what your individual contribution is.

- Optionally: decide if you want to take the midterm retake (max 80%).

If you’d like, I can turn this into a short personal checklist just for you for Sprint 3 (e.g., “Today’s IT115 checklist”) so you can keep on track.