# 🌲 Test Strategy for The Great Outdoors Website

## 1. Introduction

The purpose of this Test Strategy is to define the approach, scope, responsibilities, tools, and processes for validating the quality and functionality of The Great Outdoors web application.
This strategy ensures the site is reliable, secure, user-friendly, and meets the client’s functional and non-functional requirements.

The system includes:

- Flask-based web application

- User authentication system

- Destination/trip pages

- Weather and ferry APIs

- Admin content management

- Membership tiers

- Cloud deployment with IaC

- Community interactions (comments, uploads)

# 2. Testing Scope

## 2.1 In Scope

✔ Functional testing
✔ API testing (weather, ferry, maps)
✔ UI/UX testing
✔ Accessibility checks
✔ Database validation (user profiles, destinations, posts)
✔ Security testing (basic)
✔ Cross-browser testing
✔ Mobile-responsive testing
✔ Integration testing (API + internal components)
✔ Deployment testing in staging & production environments
✔ Regression testing for every release
✔ Smoke testing after each deployment

## 2.2 Out of Scope

✘ Penetration testing (requires external audits)
✘ Load/performance testing at enterprise scale
✘ Full mobile app testing (not part of current scope)

# 3. Testing Levels

## 3.1 Unit Testing

Performed by developers.

Includes:

- Flask route logic

- API wrappers (NOAA, ferry APIs)

- Database models

- Utility functions (formatting, validation)

Tools:

- pytest

- unittest

Criteria:

- 70%+ code coverage recommended

- Tests run automatically in CI pipeline

## 3.2 Integration Testing

Focuses on interactions between components:

- Trip pages + weather API

- Trip pages + ferry schedule API

- Authentication + permissions

- Admin upload workflow

- Database read/write operations

- CI pipeline + cloud deployment IaC

Tools:

- Postman

- Pytest integration suites

- Local Flask test client

## 3.3 System Testing

Ensures the whole application works end-to-end.

Includes:

- Viewing destinations

- Logging in / signing up

- Posting comments

- Admin editing content

- Viewing weather, transportation, and directions

- Membership gating of content

System testing is performed in the staging environment.

## 3.4 User Acceptance Testing (UAT)

Conducted by:

- Client

- Friends who represent real-world users

- Student stakeholder testers

Focuses on:

- Ease of navigation

- Content clarity

- Usability of trip planning features

- Accuracy of displayed data

Completion criteria:

- Client signs off

- No critical or high-severity defects remain

# 4. Test Types

## 4.1 Functional Testing

- All user stories validated

- All acceptance criteria tested

- Database operations verified

- Permissions (public, member, admin)

## 4.2 Regression Testing

Performed before each release:

- Search function

- Login/Signup

- Viewing destination info

- Admin upload tools

- API integrations

Automated regression is recommended for:

- Authentication

- Weather/ferry API

- CRUD operations

## 4.3 Security Testing (Basic)

Includes:

- Input validation (XSS prevention)

- Password hashing verification

- Access control & role enforcement

- Session timeout testing

- CSRF protection in forms

## 4.4 Non-Functional Testing

### Performance

- Page load time < 3 seconds

- API responses handled gracefully

### Usability

- Buttons/links easily visible

- Mobile-friendly layout

- Clear navigation

### Accessibility

- Alt-text on images

- High-contrast mode awareness

- Keyboard navigation

# 5. Test Environments

## 5.1 Development

- For developer testing

- Local Flask app

- SQLite or lightweight DB

## 5.2 Staging

- Mirrors production environment

- Used for full testing and UAT

- Real API keys or sandbox API keys

## 5.3 Production

- Final, stable environment

- Live cloud deployment

# 6. Test Data Strategy

Types of data needed:

- Sample users (public, member, admin)

- Sample destinations (easy/hard hikes, ferry-required trips)

- Weather mock data

- Ferry schedule sample sets

- Comments & community posts

- Image uploads

Sensitive data should never be stored in the repo.

# 7. Defect Management

Defects tracked in GitHub Issues using labels:

- bug

- critical

- UI

- API

- security

Each bug includes:

- Steps to reproduce

- Expected vs actual behavior

- Screenshots

- Environment details

Workflow:

- Developer assigns issue to themselves

- Fix on a feature or hotfix branch

- Submit PR

- Reviewer validates fix

- Merge to dev → staging → main

# 8. Release Testing & Sign-off

Before each release:
✔ Smoke test
✔ Regression test
✔ UAT approval
✔ Deployment verification (IaC)
✔ Rollback plan validated

A release is approved when:

- No critical bugs remain

- All acceptance criteria pass

- Client confirms readiness

# 9. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| API outages | Fallback messages + retries |
| Slow map load | Cache and asynchronous loading |
| Broken deployments | Rollback using previous release tag |
| Data corruption | Automated DB backups |
| Authentication bugs | Strict testing of edge cases |

# 🎯 Summary of the Test Strategy

This strategy ensures that all features of the Great Outdoors website are:

- Fully validated

- Functional and reliable

- Secure and stable

- Easy for real users to navigate

- Ready for production through structured testing